🌊 Pilot Project Proposal

Digital Twin for Real-Time Detection of Pollutant Spikes in Rivers

1. Background & Problem

Sudden pollution events in rivers — from industrial discharges, agricultural runoff, or accidents — can cause serious ecological damage, threaten drinking water safety, and lead to economic losses (fisheries, tourism). Today, these events are often detected too late, after damage has occurred.

2. Project Goal

Develop and test a Digital Twin that acts as an early-warning system for pollution spikes in a selected river stretch. The twin will:

- Monitor water quality in real-time.

- Detect abnormal pollution events (e.g., nitrates, phosphates, pesticides).

- Simulate pollutant transport to trace upstream sources.

- Send fast alerts to water authorities for investigation and action.

3. Pilot Area

- A medium-sized river catchment with known water quality pressures (agriculture, wastewater, or industrial activity).

- Pilot stretch length: 10–20 km with 3–4 monitoring nodes.

4. Data Sources

- IoT water sensors: nitrates, phosphates, turbidity, conductivity, temperature.

- Hydrological data: river flow, water levels (from national monitoring network).

- Meteorological data: rainfall intensity (local weather stations).

- GIS layers: land use and known discharge points.

5. Project Activities & Timeline

- Months 1–2: Install sensors, connect data streams, collect baseline.

- Months 3–4: Build digital twin (river network + anomaly detection).

- Months 5–6: Test pollution event detection & source localization.

- Month 7+: Produce dashboard and validate results with authorities.

6. Expected Outputs

- A functioning digital twin prototype for the pilot river.

- Real-time dashboard showing water quality status & active alerts.

- Source localization tool ranking likely upstream origins of spikes.

- Final report with lessons learned & roadmap for scaling.

7. Benefits

- Faster protection of ecosystems and drinking water.

- Support for enforcement: Identify and track pollution sources.

- Scalable model for other rivers and catchments.

- Public trust: Transparent water protection with visible results.

8. Stakeholders & Partners

- Lead: Environmental agency / research institute.

- Partners: Local municipality, water authority, IoT sensor provider, university.

- End-users: Environmental inspectors, farmers/industries (compliance), communities.